Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS83387 |
| Project Name | IntelliSQL: Intelligent SQL Querying with LLMs Using Gemini Pro |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register using email and password. | 2 | High | Backend Developer |
| Sprint-1 |  | USN-2 | As a user, I receive confirmation email after registration. | 1 | High | Backend Developer |
| Sprint-2 |  | USN-3 | As a user, I can log in using email and password. | 1 | High | Backend Developer |
| Sprint-1 | Database Setup | USN-4 | As an admin, I can configure and connect the SQL database. | 3 | High | Backend Developer |
| Sprint-1 |  | USN-5 | As a system, I securely store database credentials. | 3 | High | Backend Developer |
| Sprint-2 | Natural Language Query Processing | USN-6 | As a user, I can enter a natural language query. | 3 | High | Frontend Developer |
| Sprint-2 |  | USN-7 | As a system, I convert natural language to SQL using Gemini Pro.. | 5 | High | AI Engineer |
| Sprint-2 |  | USN-8 | As a system, I validate generated SQL before execution. | 3 | Medium. | Backend Developer |
| Sprint-2 | Dashboard | USN-9 | As a user, I can view query results in table format. | 3 | High | Frontend Developer. |
| Sprint-2 |  | USN-10 | As a user, I can see error messages if query fails. | 2 | Medium. | Frontend Developer. |
| Sprint-2 | Security & Logging. | USN-11 | As an admin, I can view logs of user queries. | 2 | Medium. | Backend Developer. |
| Sprint-2 |  | USN-12 | As a system, I implement role-based access control. | 5 | Medium. | Backend Developer. |

# Project Tracker, Velocity & Burndown Chart (4 Marks)

Project: IntelliSQL – Intelligent SQL Querying with LLMs Using Gemini Pro

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 5 Days | 01 Jan 2026 | 06 Feb 2026 | 20 | 06 Feb 2026 |
| Sprint-2 | 20 | 5 Days | 08 Feb 2026 | 13 Feb 2026 | 20 | 13 Feb 2026 |

## Velocity Calculation

Total Story Points Completed = 20 + 20 = 40
Number of Sprints = 2
Velocity = 40 / 2 = 20 Story Points per Sprint

Average Velocity Per Day

Sprint Duration = 5 Days
Velocity per Sprint = 20 Story Points

Average Velocity (AV) per day
= 20 / 5
= 4 Story Points per Day