A Sprint fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

Very Easy task
Normal task
Moderate task
Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Backend Setup (Epic 1)
Setting up Project Environment (USN1) 2
Integrating Gemini Pro API (USN2) 5
Creating Prompt Template for SQL Generation (USN3) 3

Database Connectivity (Epic 2)
Connecting to SQL Database (USN4) 3
Secure Credential Storage (USN5) 3
Testing Sample Queries (USN6) 2

Total Story Point in Sprint 1
2+5+3+3+3+2=18

Sprint 2

Query Processing (Epic 3)
Natural Language Input Handling (USN7) 3
Converting NL to SQL using Gemini (USN8) 5
SQL Validation & Error Handling (USN9) 3

Frontend Development (Epic 4)
Designing Web Interface (USN10) 3
Displaying Query Results (USN11) 3

Security & Logging (Epic 5)
Logging User Queries (USN12) 2
Role-Based Access Control (USN13) 5

Total Story Point in Sprint 2
3+5+3+3+3+2+5=24

Total Story Points

Sprint 1 = 18
Sprint 2 = 24

Total story Points = 18+24=42

No of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 42/2

21 (Story Points per Sprint)

Your team’s velocity is 21 Story Points per Sprint.